# Architect Scorecard – Guidance Questions

## 1. How likely is design development to materially affect cost?

How developed is the design at this stage (concept, planning, or technical)?

Are there any elements still being explored that could significantly change cost?

Are there specialist items or bespoke features that are not yet defined?

Has the client expressed interest in upgrading materials or specification during design?

Are there planning or heritage constraints that may drive design changes later?

## 2. How important is ongoing cost clarity to the client or architect?

How sensitive is the project to budget changes?

Has the client set a strict cost limit that cannot move?

Has the client previously expressed concern about affordability?

Does the architect want frequent cost reassurance as the design develops?

Is the project dependent on financial approvals or funding thresholds?

## 3. How much active coordination will be needed to keep momentum?

How many consultants or specialists are involved in the design team?

Are there multiple stakeholders influencing decisions (client representatives, family members, advisers)?

Is the programme tight or driven by external deadlines?

Are there known areas where design coordination may be challenging?

Will the project require frequent design workshops or coordination meetings?

## 4. How confident is the client in managing delivery and decisions?

Has the client delivered projects like this before?

Do they have a clear decision-making structure?

Are they comfortable making timely decisions when needed?

Do they have internal support (project manager, adviser, family office)?

Do they appear uncertain about the construction or procurement process?

## 5. How much is the architect relying on us to support cost conversations?

Has the architect asked us to help explain costs to the client?

Are there areas where the design team anticipates difficult cost discussions?

Does the architect expect us to help manage expectations around budget?

Is the client already questioning cost or value?

Would the architect prefer us to take the lead in presenting cost information?